## Slide 1: Planning Phase of Carolina Photography Company Application
CEO & Founder Desmond Hughes

## Slide 2: The Reason Why We Are Building An Application
Give us a better way to communicate and reach customers
We are falling behind the competition
We are becoming unprepared for the future

## Slide 3: Business Justification
For Carolina Photography Company we need an application, so that our customers have a better way to order things. We are also losing them and our connection to them.
It will also make us become more advance with the knowledge we will gain while working on our application.

## Slide 4: What We Need Work On?
We need to work on our communication
Reaching out to customers
Programming and other technology skills
Organization

## Slide 5: Timeframe
Task | Due Date
Outline of Project | October 6, 2022
Train Team Members | October 19, 2022
Create Content | Oct 29, 2022
Launch of Application | November 29, 2022

## Slide 6: Completion Status
Task | Completion Status
Outline of Project | Completed
Train Team Members | Completed
Create Content | Completed
Launch of Application | Currently Working On

## Slide 7: Project Cost
Source | Cost
Project Design | $1,806.00
Project Development | $1,375.00
Project Delivery | $2,237.50
Project Management | $3,392.00
Total | $8,810.50

## Slide 8: Problems We May Run Into
Market Needs
Avoidance of beta testing(Bugs)
Too Complex
Missing Details

## Slide 9: Opportunities
Customer Service and Support
Standout from the Competition
More Reliable
Increase in sales

## Slide 10: “We have nowhere to go but up.” -Angela Lansbury